Sprint 2

In this Sprint we are going to complete 14 user stories with 35 story points in total. These user stories are from Subscription, Order, customer and Delivery Docket themes.

Each team member must follow test driven approach. Each User story includes following

* Create test cases,
* Equivalence partition testing & boundary analysis,
* Coding
* Junit testing

# Week 1

|  |  |  |  |
| --- | --- | --- | --- |
| Deliverables (User Stories) | Timing | Role (assigned to) | Target (to cover) |
| SUB4 (Update Subscription) ORD2(Read Orders) | 2.5 hours: SUB 3 (refer to deliverables)  2.5 hours: ORD2  30 minutes: Group Meeting | Jyotik Mayur | 100% |
| ORD1 (Creating Order)  ORD 3: (Delete Existing Order\_ Only Test case and Equivalence Partitioning) | 3 hours: ORD1  1.5 minutes: ORD3  30 minutes: Group Meeting | Xinying Luo | 100% |
| ORD 3: (Delete Existing Order\_ Coding and jUnit)  CU11 (Add Customer) | 3 hours: ORD1  1.5 hour: ORD3  30 minutes: Group Meeting | Chhaya Sharma | 100% |
| CU12 (read Customer)  ORD4 (Update an existing Order) | 2.5 hours: CU12  2 hours: ORD4  30 minutes: Group Meeting | Pranav Thakur | 100% |

# Week 2

As same as week1 of Sprint 2 in this week also each team member will follow the same process for all user stories assigned

|  |  |  |  |
| --- | --- | --- | --- |
| Deliverables (User Stories) | Timing | Role (assigned to) | Target (to cover) |
| CU13 (Delete customer) CU 15 (managing Customer) | 2.5 hours: CU112  2.0 hours: CU15  30 minutes: Group Meeting | Jyotik Mayur | 100% |
| CU14 (Edit Customer Information)  DED 2: Read Delivery Docket | 2 hours: CU14  2.5 hours: DED2  30 minutes: Group Meeting | Xinying Luo | 100% |
| DED1 (Create Delivery Docket) | 4.5 hours: DED1  30 minutes: Group Meeting | Chhaya Sharma | 100% |
| DEB3 (View Delivery docket)  DEB 4(Print the Delivery docket) | 2 hours: DEB3  2.5 hours: DEB4  30 minutes: Group Meeting | Pranav Thakur | 100% |

# Week 3

|  |  |  |  |
| --- | --- | --- | --- |
| Deliverables (User Stories) | Timing | Role (assigned to) | Target (to cover) |
| Integrate all user stories  (Maintaining workflow) | Pair programming  Group Meeting | Jyotik Mayur  Chhaya Sharma | 100% |
| Sprint 3 Planning | Sprint Planning (2.5 hours)  Sprint Work Discuss  Group Meeting (2 hours) | Xinying Luo | 100% |
| Edit Delivery docket (DEB 5) | DEB 5 (2.5 hour)  Sprint Work Discuss (1 hour)  Group Meeting (1.5 hour) | Pranav Thakur | 100% |